PROJECT MASTER DOCUMENT

FinOps Sentinel

AI Compliance & Code Intelligence Platform for FinTech

| DOCUMENT DETAILS Author: AI Engineer Candidate Version: v1.0 — Initial Master Doc Created: March 2026 Status: Active — Living Document Repo: github.com/[username]/finops-sentinel | TARGET OUTCOMES ✓ AI Engineer / LLM Engineer roles ✓ RegTech / FinTech AI positions ✓ Base salary target: $110K–$150K ✓ Live public demo + full GitHub repo ✓ Production RAG + multi-agent system |
| --- | --- |

⚠  This is a living document — update the build log after every work session

# Table of Contents

| 01 | Project Pitch — What, Why & Who |
| --- | --- |

## 1.1  Project Overview

FinOps Sentinel is a production-grade, dual-corpus AI system purpose-built for engineering teams inside financial services companies — banks, trading platforms, payment processors, and FinTech startups. It operates at the intersection of two traditionally separate knowledge domains that every FinTech engineering team deals with simultaneously: their software codebase and their regulatory & compliance document corpus.

The system allows engineers, compliance officers, and technical leads to ask natural-language questions that span both worlds — getting answers synthesized from live code analysis and regulatory text — without switching between tools, manually cross-referencing documents, or waiting for specialist teams to respond.

| CORE | FinOps Sentinel = Code Intelligence Engine (like CodeSheriff) + Financial Compliance RAG (like TradeScribe), merged into one agentic system with a shared query interface, dual-corpus retrieval, and a cross-corpus synthesis layer. |
| --- | --- |

## 1.2  The Problem — What Pain Does This Solve?

### Domain 1: The FinTech Codebase Problem

Financial software systems are among the most complex, oldest, and most consequential codebases on earth. A mid-sized bank may have 15–50 million lines of code accumulated over 20–30 years. The engineers working on it today did not write most of it. The result:

- Onboarding latency: New engineers take 3–6 months before they are productive in a legacy financial codebase. Every month of lost productivity costs $15,000–$25,000 per engineer.

- Change-impact blindness: Engineers routinely make changes without knowing which downstream services, compliance checks, or audit functions they affect. This causes production incidents at a median cost of $500,000–$1M per major outage.

- Architectural amnesia: Documentation is always out of date. The people who understand the system retire or leave. Knowledge lives in people's heads, not in queryable systems.

### Domain 2: The Financial Compliance Problem

Financial companies operate under an ever-expanding web of regulations: PCI-DSS, SOX, MiFID II, Basel III, DORA (EU Digital Operational Resilience Act), SEC rules, FINRA guidelines, AML/KYC requirements, and dozens more. Each regulation is:

- Dense and technical: A single regulation like PCI-DSS v4.0 runs to 360 pages. DORA's technical standards span 5 separate regulatory documents.

- Code-relevant: Most compliance requirements directly mandate specific code behaviors — encryption standards, audit logging, data retention, access controls, transaction limits.

- Constantly changing: Regulatory updates are issued multiple times per year. Each change potentially requires code modifications across multiple services.

### Domain 3: The Gap Between Domains — The Real Problem

The most painful problem is not in either domain alone — it's the gap between them. Compliance officers understand regulations but cannot read code. Engineers can read code but do not understand regulatory implications. The result is a slow, expensive, error-prone manual translation process:

- A compliance officer identifies a new regulatory requirement

- They write a memo explaining what needs to change

- The memo goes to a technical lead who translates it into engineering tasks

- Engineers investigate which code is affected — manually, using grep and documentation that may be outdated

- The change is made, often missing edge cases that only a full regulatory + code cross-reference would catch

FinOps Sentinel eliminates this entire workflow by being the shared intelligence layer — understanding both the regulation and the code simultaneously.

| STAT | According to Accenture's 2024 Compliance Risk Study, FinTech firms spend an average of $10,000 per employee per year on compliance operations. For a 200-person engineering org, that is $2M/year — much of which is manual cross-referencing of the kind FinOps Sentinel automates. |
| --- | --- |

## 1.3  Our Solution — How FinOps Sentinel Works

FinOps Sentinel ingests two separate but linked knowledge corpora and deploys a multi-agent system to reason across them:

| Corpus A: Code | GitHub repos ingested via API. Code chunked at function and module level using AST parsing (tree-sitter). Embedded with a code-specific model (CodeBERT or nomic-embed-code). Stored in Chroma namespace: 'codebase'. |
| --- | --- |
| Corpus B: Compliance | Regulatory PDFs, SEC filings, internal compliance policies ingested via LlamaIndex. Chunked by regulation section. Embedded with sentence-transformers. Stored in Chroma namespace: 'compliance'. |
| Query Router | LangGraph supervisor agent classifies every incoming query as CODE / COMPLIANCE / HYBRID and routes to the appropriate retrieval pipeline(s). |
| Dual Retrieval | Hybrid BM25 + vector retrieval runs independently on each corpus. A reranker (Cohere Rerank or FlashRank) scores combined results. |
| Synthesis Agent | For HYBRID queries, a dedicated synthesis agent merges findings from both corpora into a single coherent, source-attributed answer. |
| Evaluation Layer | RAGAS and DeepEval run continuously. Every answer is scored for faithfulness, context precision, and hallucination rate. Scores are logged to a dashboard. |

## 1.4  Why the Financial Domain?

This is a question I will be asked in every interview — and the answer must be genuine and data-backed.

- Highest salary ceiling for freshers: Finance and RegTech AI roles at banks and FinTech companies offer $110,000–$150,000 base for engineers who demonstrate domain knowledge alongside LLM skills. This is 20–30% above equivalent roles in other sectors.

- Scarcity of domain-aware AI engineers: Over 75% of AI job listings in financial services require domain expertise. Most AI engineers build generic systems. Building a finance-specific, compliance-aware AI system immediately differentiates from 90% of portfolio candidates.

- Real enterprise pain, real budget: Financial services firms collectively spend over $270 billion per year on compliance. They have the budget and the urgency to adopt tools that reduce this cost.

- Emerging regulatory pressure (2025–2026): DORA (effective January 2025), the EU AI Act, and updated SEC cybersecurity disclosure rules all require new technical capabilities that financial engineering teams are scrambling to build. FinOps Sentinel directly addresses all three.

- Personal conviction: The combination of software systems and financial regulation is intellectually interesting and practically impactful. This is not a generic demo — it is a system I would actually use if I were a FinTech engineer.

## 1.5  Target Users & Impact

| Primary: FinTech Engineering Teams | 50–500 engineers at banks, trading platforms, payment processors (Stripe, Revolut, Wise). Daily use for code Q&A, compliance mapping, change impact analysis. |
| --- | --- |
| Secondary: Compliance Officers | Use the compliance corpus to instantly query regulations, compare versions, check which regulations apply to a given system. Replaces manual document search. |
| Tertiary: Technical Leads / Architects | Onboarding new engineers, refactoring legacy systems, preparing for compliance audits. |
| Enterprise: Banks & Insurers | Internal deployment (on-prem Ollama mode) for organizations that cannot send code or financial data to cloud APIs. SOC 2 compliance path. |
| Individual: Freelance RegTech Consultants | Solo practitioners who consult on compliance and need a tool to rapidly audit client codebases against specific regulations. |

## 1.6  Monetization Path (Future SaaS)

Note: Monetization is a future goal, not the current focus. The priority is building a portfolio-grade system.

| Free Tier | 1 connected repo, public compliance docs only, 50 queries/month. Designed for individual engineers to try the tool. |
| --- | --- |
| Pro — $49/month | 5 repos, full regulatory corpus, unlimited queries, compliance gap report exports. Target: individual engineers and small dev teams. |
| Team — $199/month | 25 repos, team dashboard, Slack integration, change-impact alerts. Target: mid-size FinTech startups. |
| Enterprise — $1,500–$5,000/month | Unlimited repos, on-prem Ollama deployment option, SSO, audit logs, custom regulatory corpus, dedicated support. Target: banks and regulated institutions. |
| One-Time Setup | $3,000–$10,000 implementation fee for enterprise corpus ingestion and custom regulatory mapping. Immediate revenue without subscription lag. |
| Long-term API | Expose the cross-corpus reasoning API for other RegTech tools to build on. B2B API licensing at $0.02–0.05 per query at scale. |

| 02 | Requirements & Full Tech Stack |
| --- | --- |

## 2.1  Hardware Requirements

| Development Machine — CPU | Any modern CPU (Intel i5/i7/i9, AMD Ryzen 5/7/9, Apple M1/M2/M3). No GPU required for API-based models. |
| --- | --- |
| Development Machine — RAM | Minimum 16 GB RAM recommended. 8 GB workable but slower. 32 GB ideal for running Ollama local models simultaneously. |
| Development Machine — Storage | Minimum 20 GB free disk space. 50 GB recommended for Chroma vector stores, model caches, and Docker images. |
| GPU (Optional) | NVIDIA GPU with 8 GB+ VRAM if running Ollama local models (llama3, mistral) for the privacy mode. Not required if using OpenAI/Anthropic APIs. |
| Internet Connection | Required for API calls (OpenAI, Cohere, Pinecone). Minimum 10 Mbps. Not required for full local mode. |
| Cloud Server (Phase 4) | 2 vCPU, 4 GB RAM instance on Render, Railway, or DigitalOcean ($7–$25/month). Free tiers available on Render for initial deployment. |

## 2.2  Software Requirements

| Operating System | macOS 12+, Ubuntu 20.04+, or Windows 11 with WSL2. All commands in this document use Unix syntax. |
| --- | --- |
| Python | 3.11.x (NOT 3.12 — LangChain and some LlamaIndex dependencies have known 3.12 issues as of March 2026). Use pyenv for version management. |
| Node.js | 18.x LTS (required for some tooling and future frontend work). Use nvm for version management. |
| Git | 2.40+ — for version control and GitHub integration. GitHub account required with SSH key configured. |
| Docker Desktop | Latest stable — for containerization in Phase 4. Docker Compose v2 included. |
| VS Code | Latest — recommended IDE. Extensions: Python, Pylance, Docker, GitLens, GitHub Copilot (optional). |
| GitHub Account | Free tier sufficient. Will need personal access token for repo API calls in Phase 3. |
| Postman or Bruno | For testing FastAPI endpoints. Bruno is open-source and recommended. |

## 2.3  External API Accounts (Free Tiers)

| OpenAI API | GPT-4o-mini for primary LLM (cost-efficient at ~$0.15/1M input tokens). gpt-4o for complex synthesis tasks. Free $5 credit on signup. |
| --- | --- |
| Cohere API | For Cohere Rerank v3 (reranking retrieved chunks). Free tier: 1,000 API calls/month. Significantly improves retrieval precision. |
| Pinecone | Free tier: 1 index, 100,000 vectors — sufficient for Phase 1–2. Alternative to Chroma for cloud-hosted vector store. |
| LangSmith | Free tier: 5,000 traces/month. Used for LangGraph agent observability, tracing, and debugging. |
| Anthropic API (Optional) | Claude 3.5 Sonnet as alternative LLM for specific tasks. Optional but recommended to test multi-model pipelines. |
| Supabase | Free tier: 500 MB database, 50,000 monthly active users. Used for auth, user management, and query analytics in Phase 4. |
| GitHub OAuth App | Free — for allowing users to connect their repositories to FinOps Sentinel in Phase 3–4. |
| Render / Railway | Free tier deployment. Render free tier sleeps after 15 min inactivity (fine for demo). Railway gives $5/month free credit. |

## 2.4  Full Tech Stack with Justifications

Each tool was selected after evaluating the alternatives. The 'Why This' column explains the decision rationale — memorize this for interviews.

### 2.4.1  Core AI / LLM Layer

| Tool / Library | Version | Role | Why This Over Alternatives | Alternative Considered |
| --- | --- | --- | --- | --- |
| LangChain | 0.3.x | Agent orchestration, chains, tool wrappers | Most mature ecosystem, largest community, best LangSmith integration, thousands of pre-built integrations. Battle-tested in production. | LlamaIndex (used for indexing) |
| LlamaIndex | 0.10.x | Document ingestion, indexing, node parsing | Superior document parsing pipeline vs LangChain. Better hierarchical node parsing for code and structured PDFs. Both are used: LlamaIndex for ingestion, LangChain for agents. | LangChain for everything |
| LangGraph | 0.2.x | Multi-agent orchestration, state machines | Only production-ready framework for stateful multi-agent graphs. Built on LangChain. Supports cycles, parallel execution, human-in-the-loop. LangGraph Cloud for deployment. | AutoGen, CrewAI |
| GPT-4o-mini | API | Primary LLM for retrieval, Q&A | Best cost-to-performance ratio at $0.15/1M input tokens. Fast (< 1s latency). Sufficient for 90% of tasks. gpt-4o reserved for synthesis. | Claude 3 Haiku, Llama3 |
| GPT-4o | API | Complex cross-corpus synthesis | Superior reasoning for multi-document synthesis. Used only for final answer generation to control cost. ~10% of queries. | Claude 3.5 Sonnet |
| Ollama | 0.4.x | Local LLM for privacy mode | Easiest local model server. One command to run llama3.2, mistral, codellama. Required for enterprise on-prem feature. No data leaves the machine. | LM Studio, vLLM |
| LangSmith | Cloud | Agent tracing, observability, eval | Native LangGraph integration. Free tier sufficient for dev. Visualizes agent node execution, latency, token usage. Critical for debugging multi-hop queries. | Helicone, Phoenix Arize |

### 2.4.2  Retrieval & Vector Store Layer

| Tool / Library | Version | Role | Why This Over Alternatives | Alternative Considered |
| --- | --- | --- | --- | --- |
| Chroma | 0.5.x | Primary vector store (local dev) | Zero-config local vector DB. Persistent storage. Namespace support for dual-corpus separation. No API key. Best for Phase 1–3 development. | FAISS, Qdrant |
| Pinecone | Free tier | Cloud vector store (Phase 4) | Managed, scalable, production-ready. Free tier for 100K vectors. Switch from Chroma for deployed SaaS to avoid managing infra. | Weaviate, Qdrant Cloud |
| BM25 (rank_bm25) | 0.2.2 | Keyword retrieval component | Captures exact regulatory terminology (e.g., 'Article 21(3)', 'ISIN code') that vector search misses. BM25 + vector = hybrid retrieval. 20–35% precision improvement. | Elasticsearch, OpenSearch |
| Cohere Rerank v3 | API | Cross-encoder reranking | Most accurate reranker available via API. Reranks top-20 retrieved chunks to top-5 before LLM. Measurably improves faithfulness by 12–18%. | FlashRank, BGE Reranker |
| FlashRank | 0.0.9 | Local reranker (no API needed) | Runs entirely locally. Use as Cohere fallback or in privacy mode. ms-marco-MiniLM-L-12-v2 model. Good quality, zero cost. | Cohere Rerank |
| sentence-transformers | 3.x | Text embeddings (compliance docs) | all-MiniLM-L6-v2 for fast local embeddings. BAAI/bge-large for higher quality. No API cost. Runs locally. | OpenAI text-embedding-3 |
| nomic-embed-code | via Ollama | Code-specific embeddings | Trained specifically on code. Dramatically outperforms generic embeddings for code retrieval. Runs via Ollama locally. | CodeBERT embeddings |

### 2.4.3  Document Processing & Code Parsing Layer

| Tool / Library | Version | Role | Why This Over Alternatives | Alternative Considered |
| --- | --- | --- | --- | --- |
| tree-sitter | 0.22.x | AST-based code parsing | Parses Python, JavaScript, TypeScript, Java into abstract syntax trees. Enables function-level chunking (not line-level). 44% precision improvement over naive chunking. | ast (Python-only), libclang |
| PyMuPDF (fitz) | 1.24.x | PDF text + table extraction | Fastest Python PDF library. Extracts tables, headers, page structure. Better than PyPDF2 for regulatory documents with tables. Critical for compliance corpus. | PyPDF2, pdfplumber |
| unstructured | 0.14.x | Multi-format document loader | Handles PDF, DOCX, HTML, Markdown, Excel in one unified API. Used for ingesting diverse compliance document formats. | LangChain document loaders |
| GitPython | 3.1.x | GitHub repo cloning + traversal | Programmatic git operations. Clone repos, traverse file trees, track changes between commits. Used in Phase 3 for live repo connector. | GitHub REST API (raw) |
| tiktoken | 0.7.x | Token counting + chunk sizing | OpenAI's tokenizer. Ensures chunks stay within LLM context windows. Critical for preventing truncation in long compliance documents. | transformers tokenizer |

### 2.4.4  Evaluation & Quality Layer

| Tool / Library | Version | Role | Why This Over Alternatives | Alternative Considered |
| --- | --- | --- | --- | --- |
| RAGAS | 0.2.x | RAG evaluation framework | Industry-standard RAG metrics: faithfulness, answer relevancy, context precision, context recall. Generates automated eval datasets. Most cited in AI Engineer interviews. | TruLens, Giskard |
| DeepEval | 1.x | LLM output quality testing | Unit-test style evaluation for LLM outputs. Hallucination detection, bias detection, toxicity. Integrates with CI/CD. More developer-friendly than RAGAS for custom metrics. | Promptfoo, LangSmith Eval |
| pytest | 8.x | Testing framework | Standard Python testing. All RAG pipeline components have unit tests. DeepEval integrates with pytest natively. | unittest |

### 2.4.5  Backend & Deployment Layer

| Tool / Library | Version | Role | Why This Over Alternatives | Alternative Considered |
| --- | --- | --- | --- | --- |
| FastAPI | 0.115.x | REST API backend | Async Python web framework. Auto-generates OpenAPI docs. Type safety with Pydantic. 3–5x faster than Flask for I/O-bound AI workloads. Industry standard for AI APIs. | Flask, Django |
| Pydantic v2 | 2.x | Data validation + serialization | Built into FastAPI. Validates all API inputs/outputs. Structured output schemas for LLM responses. 50x faster than Pydantic v1. | marshmallow, dataclasses |
| Supabase | Free tier | Auth + PostgreSQL database | Managed Postgres + real-time + auth in one. Free tier is generous. No infra to manage. Supabase Auth handles GitHub OAuth for repo connection. | Firebase, Auth0 + RDS |
| Redis (Upstash) | Free tier | Rate limiting + caching | Upstash free tier: 10,000 requests/day. Used for API rate limiting and caching frequent query embeddings. No server to manage. | Redis self-hosted |
| Docker + Compose | Latest | Containerization | Package entire app (FastAPI + Chroma + Redis) into reproducible containers. Required for Render/Railway deployment. Industry standard — every job posting mentions Docker. | Podman, bare metal |
| Streamlit | 1.40.x | Phase 1–3 UI (rapid prototyping) | Zero-config Python UI. Deploy instantly on Streamlit Cloud (free). Ideal for Phase 1–3 demos. Replaced by proper frontend in Phase 4. | Gradio, Panel |
| Vercel (Next.js) | Optional Phase 4 | Production frontend | Optional: replace Streamlit with a Next.js frontend on Vercel for a more professional demo. Free tier available. | Netlify, Cloudflare Pages |
| Render / Railway | Free–$7/mo | Backend deployment | Simple Docker container deployment. Auto-deploy from GitHub. Free tier on Render for demo. Railway gives $5/month credit. Both have one-click Docker deploy. | AWS, GCP, Azure |

### 2.4.6  Observability & Analytics Layer

| Tool / Library | Version | Role | Why This Over Alternatives | Alternative Considered |
| --- | --- | --- | --- | --- |
| LangSmith | Cloud | Agent trace visualization | See every LangGraph node execution, latency, token count, and LLM prompt/response. Essential for debugging multi-agent workflows. Free 5K traces/month. | Langfuse, Phoenix Arize |
| PostHog | Free OSS | Product analytics | Track query volumes, user engagement, feature usage. Self-hostable or free cloud tier. Shows investors/employers that you think about product metrics. | Mixpanel, Amplitude |
| Loguru | 0.7.x | Structured logging | Beautiful, zero-config Python logging. Structured JSON logs for production. Replaces print debugging. Integrated with all pipeline components. | Python logging, structlog |

| 03 | Project Plan, Timeline & Phase Execution |
| --- | --- |

## 3.1  Project Philosophy & Execution Principles

| RULE 1 | Ship a working demo at the end of every phase. A partially-built perfect system is worth nothing. A deployed imperfect system is worth everything. |
| --- | --- |

| RULE 2 | Measure everything. Every phase ends with concrete metrics. If you cannot measure the improvement your code made, you did not make a real improvement. |
| --- | --- |

| RULE 3 | Use AI tools aggressively for boilerplate (70–80% of scaffolding). Use your own brain for architecture decisions, evaluation design, and metric interpretation. Recruiters test judgment, not typing speed. |
| --- | --- |

## 3.2  Project Timeline Overview

| Phase | Duration | Weeks | Milestone |
| --- | --- | --- | --- |
| Phase 1 | 7 days | Week 1 | Basic dual-corpus RAG chatbot with Streamlit UI. Code Q&A + compliance Q&A working separately. Deployed on Streamlit Cloud. |
| Phase 2 | 7 days | Week 2 | Production-grade RAG: hybrid BM25+vector retrieval, Cohere reranking, RAGAS evaluation suite running, cross-corpus query router prototype. |
| Phase 3 | 7 days | Week 3 | Full multi-agent system with LangGraph: query router, code analyzer, compliance mapper, synthesis agent. LangSmith tracing live. |
| Phase 4 | 14 days | Weeks 4–5 | Full SaaS: FastAPI backend, Supabase auth, GitHub OAuth connector, Docker, deployed on Render with live public URL. Analytics dashboard. |
| Phase Polish | 7 days | Week 6 | README with benchmark tables, architecture diagrams, demo video. Portfolio presentation. Job applications begin. |

## 3.3  Phase 1 — Basic Dual-Corpus RAG (Week 1)

| PHASE 1 · Week 1 · Days 1–7 · Basic Dual-Corpus RAG Chatbot Goal: Two working RAG pipelines (code + compliance) with a Streamlit UI and live deployment |  |
| --- | --- |
| Key Tasks & Features - Day 1–2: Project setup — GitHub repo, pyenv, virtual environment, requirements.txt. Install all Phase 1 dependencies. Configure .env with API keys. - Day 2: Corpus preparation — collect sample data: 2–3 Python/JS open-source FinTech repos (e.g., ccxt, freqtrade) + 3–5 public compliance PDFs (PCI-DSS v4.0, SOX overview, sample SEC filing). - Day 3: Code ingestion pipeline — tree-sitter AST parsing, function-level chunking, nomic-embed-code embeddings, store in Chroma namespace 'codebase'. - Day 3–4: Compliance ingestion pipeline — PyMuPDF PDF parsing, section-level chunking, sentence-transformers embeddings, store in Chroma namespace 'compliance'. - Day 4: Basic RAG chain — LangChain RetrievalQA chain with 'I don't know' fallback. Separate chains for each corpus. - Day 5: Streamlit UI — dual-pane interface, corpus selector, source citation display, conversation history. - Day 6: Basic query router — simple keyword-based routing (code keywords → codebase corpus, regulation keywords → compliance corpus). - Day 7: Deploy to Streamlit Cloud. Test with 20 sample queries. Document results in Build Log. | Tech Introduced - LlamaIndex (ingestion) - tree-sitter (AST parsing) - Chroma (vector store) - sentence-transformers - nomic-embed-code (Ollama) - LangChain RetrievalQA - PyMuPDF - Streamlit Deliverable Live Streamlit app deployed on Streamlit Cloud with public URL. Two working RAG pipelines. 20 test queries documented. Target Metrics - Retrieval top-5 precision: baseline measurement - Answer latency: < 5s (no optimization yet) - Both corpora indexed and queryable - 20 test queries logged with outputs |

## 3.4  Phase 2 — Production-Grade RAG (Week 2)

| PHASE 2 · Week 2 · Days 8–14 · Production RAG with Hybrid Retrieval + Evaluation Goal: Measurably better retrieval, cross-corpus routing, RAGAS metrics established as baseline |  |
| --- | --- |
| Key Tasks & Features - Day 8: Implement BM25 retrieval (rank_bm25) for both corpora. Run A/B test: pure vector vs. BM25 vs. hybrid. Document precision improvement. - Day 9: Integrate Cohere Rerank v3 as post-retrieval reranker. Compare top-5 results before and after reranking on 50 test queries. Measure faithfulness change. - Day 10: RAGAS evaluation suite setup — generate synthetic question-answer pairs from both corpora. Run faithfulness, answer_relevancy, context_precision, context_recall. Record baseline scores. - Day 10–11: Chunk optimization experiments — test 3 chunk sizes (256, 512, 1024 tokens) and 3 overlap settings. Use RAGAS context_recall to determine optimal configuration. - Day 11–12: Improve query router — replace keyword-based with LLM-based classifier (GPT-4o-mini). Test routing accuracy on 50 labeled queries. Target: > 90% routing accuracy. - Day 12–13: 'I don't know' calibration — implement confidence scoring. If max chunk similarity < threshold, return fallback instead of hallucinated answer. Tune threshold. - Day 13–14: DeepEval hallucination test suite — write 20 adversarial queries designed to trigger hallucinations. Measure and document hallucination rate. | Tech Introduced - BM25 (rank_bm25) - Cohere Rerank v3 API - RAGAS evaluation framework - DeepEval - LLM-based query classifier - Confidence scoring layer Deliverable Updated app with hybrid retrieval. RAGAS score dashboard embedded in Streamlit. Evaluation results documented in Build Log. Target Metrics - Hybrid retrieval precision: +20–35% vs. Phase 1 - RAGAS faithfulness: ≥ 88% - Hallucination rate: < 8% - Query routing accuracy: ≥ 90% - Answer latency: < 3s |

## 3.5  Phase 3 — Multi-Agent System with LangGraph (Week 3)

| PHASE 3 · Week 3 · Days 15–21 · LangGraph Multi-Agent Orchestration Goal: Full agent graph with specialized agents, tool use, memory, and LangSmith observability |  |
| --- | --- |
| Key Tasks & Features - Day 15: LangGraph architecture design — define agent graph nodes: QueryClassifier → [CodeAnalyzer ¦ ComplianceMapper ¦ HybridSynthesizer] → ResponseFormatter. Draw state schema. - Day 15–16: Implement QueryClassifier node — LLM-based with structured output. Routes to CODE, COMPLIANCE, or HYBRID branch. Test with 50 labeled queries. - Day 16–17: Implement CodeAnalyzer agent — retrieves from codebase corpus, performs AST-aware analysis, identifies affected functions, estimates change impact. - Day 17: Implement ComplianceMapper agent — retrieves from compliance corpus, extracts specific requirements, maps to code-relevant actions. - Day 18: Implement HybridSynthesizer agent — receives outputs from both CodeAnalyzer and ComplianceMapper, generates unified cross-corpus answer with source attribution from both corpora. - Day 18–19: Add tool use — CodeAnalyzer gets a 'run_code_snippet' tool for executing small Python functions. ComplianceMapper gets a 'search_regulation_index' tool. - Day 19: Implement conversation memory — LangGraph checkpointer with SQLite backend. Per-user conversation history. Test multi-turn queries. - Day 20: LangSmith integration — configure tracing for all nodes. Verify traces appear in LangSmith dashboard. Add custom metadata (corpus used, confidence score). - Day 21: Error recovery — add retry logic for LLM timeouts, fallback paths for retrieval failures. Test with deliberately broken inputs. | Tech Introduced - LangGraph 0.2.x - LangSmith tracing - SQLite checkpointer (memory) - Custom tool definitions - Structured output (Pydantic) - Error recovery patterns Deliverable Full agent graph running locally. LangSmith showing all traces. Cross-corpus queries working end-to-end. Error recovery tested. Target Metrics - Cross-corpus answer faithfulness: ≥ 91% - Agent routing accuracy: ≥ 93% - Multi-turn context retention: ≥ 85% - End-to-end latency: < 4s - LangSmith traces: 100% of queries |

## 3.6  Phase 4 — Full SaaS Deployment (Weeks 4–5)

| PHASE 4 · Weeks 4–5 · Days 22–35 · Production SaaS with FastAPI + Docker + Live Deploy Goal: Production-ready system with auth, API, Docker, live public URL, and analytics |  |
| --- | --- |
| Key Tasks & Features - Day 22–23: FastAPI backend — restructure from Streamlit-only to FastAPI + Streamlit. Endpoints: POST /query, POST /ingest, GET /health, GET /metrics. Pydantic models for all I/O. - Day 24: Supabase setup — configure auth, PostgreSQL tables (users, query_logs, corpus_configs). JWT middleware in FastAPI. - Day 25: GitHub OAuth connector — users connect their GitHub repos. GitPython clones and indexes private repos into user-specific Chroma namespaces. - Day 26: Rate limiting — Redis (Upstash) rate limiter middleware. Free tier: 50 queries/day. Pro tier: unlimited. Enforce via JWT claims. - Day 27: Conversation history persistence — store conversation turns in Supabase PostgreSQL. Restore context on session resume. - Day 28: Docker setup — Dockerfile for FastAPI app + docker-compose.yml for local dev (FastAPI + Chroma + Redis). Test full stack locally. - Day 29–30: Deploy to Render — push Docker image, configure environment variables, set up auto-deploy from GitHub main branch. Get public URL. - Day 30–31: Analytics dashboard — PostHog for query volume tracking. Build admin view in Streamlit showing: queries/day, top query types, RAGAS scores over time, latency P50/P95. - Day 32–33: Ollama privacy mode — add LOCAL_MODE flag. When enabled, replace all OpenAI calls with Ollama (llama3.2). Document setup instructions. - Day 34–35: End-to-end testing, bug fixes, performance optimization. Run full RAGAS evaluation on deployed system. | Tech Introduced - FastAPI 0.115 - Supabase (auth + DB) - Redis/Upstash (rate limit) - Docker + Docker Compose - GitHub OAuth (GitPython) - PostHog analytics - Render deployment - Ollama local mode Deliverable Live public URL on Render. Full auth flow working. GitHub repo connector working. Analytics dashboard live. Docker image published. Target Metrics - System uptime: ≥ 99% over test week - API response time P95: < 3s - Faithfulness score (deployed): ≥ 92% - Hallucination rate: < 5% - End-to-end hybrid query latency: < 3s |

| 04 | GitHub Repository Structure |
| --- | --- |

## 4.1  Recommended Folder Structure

The repository is structured so that each phase is traceable via git branches and tags, while the main branch always reflects the latest production state.

| Path | Purpose |
| --- | --- |
| finops-sentinel/ | Root repository |
| ├── ingestion/ | All document + code ingestion pipelines |
| │ ├── code_ingestor.py | AST parsing + code embedding pipeline |
| │ ├── compliance_ingestor.py | PDF parsing + compliance embedding pipeline |
| │ └── github_connector.py | GitHub OAuth repo cloning + indexing |
| ├── retrieval/ | Retrieval components |
| │ ├── hybrid_retriever.py | BM25 + vector + reranker pipeline |
| │ └── query_router.py | LLM-based corpus classifier |
| ├── agents/ | LangGraph agent definitions |
| │ ├── graph.py | Main LangGraph state graph definition |
| │ ├── code_analyzer.py | Code analysis agent node |
| │ ├── compliance_mapper.py | Compliance retrieval agent node |
| │ └── synthesizer.py | Cross-corpus synthesis agent node |
| ├── api/ | FastAPI application |
| │ ├── main.py | FastAPI app entry point |
| │ ├── routes/ | API route handlers |
| │ └── middleware/ | Auth, rate limiting middleware |
| ├── evaluation/ | RAGAS + DeepEval test suites |
| │ ├── ragas_eval.py | RAGAS metric computation |
| │ ├── deepeval_tests.py | DeepEval hallucination tests |
| │ └── test_datasets/ | Golden Q&A pairs for evaluation |
| ├── ui/ | Streamlit frontend |
| │ └── app.py | Main Streamlit application |
| ├── docker/ | Docker configuration |
| │ ├── Dockerfile | FastAPI app container |
| │ └── docker-compose.yml | Full local stack |
| ├── docs/ | Project documentation |
| │ ├── BUILD_LOG.md | Session-by-session build log (update always) |
| │ ├── ARCHITECTURE.md | System architecture diagram + explanation |
| │ └── METRICS.md | All benchmark results by phase |
| ├── tests/ | Unit and integration tests |
| ├── .env.example | Environment variable template (never commit .env) |
| ├── requirements.txt | Pinned Python dependencies |
| └── README.md | The killer README — this is your resume |

## 4.2  Git Branching Strategy

| main | Always deployable. Tagged at end of each phase: v0.1, v0.2, v0.3, v1.0 |
| --- | --- |
| phase/1-basic-rag | Phase 1 development branch. Merged to main when phase complete. |
| phase/2-production-rag | Phase 2 development branch. |
| phase/3-multi-agent | Phase 3 development branch. |
| phase/4-saas-deploy | Phase 4 development branch. |
| feature/* | Individual feature branches (e.g., feature/cohere-reranker, feature/bm25-hybrid) |
| eval/* | Evaluation experiment branches (e.g., eval/chunk-size-512-vs-1024) |

| 05 | Build Log Template & Protocol |
| --- | --- |

## 5.1  Build Log Protocol

| MANDATORY | Update the Build Log after EVERY work session without exception. This log is evidence of your engineering process — it is as important as the code itself for interviews and portfolio reviews. |
| --- | --- |

The build log lives at docs/BUILD_LOG.md in the repository and is also maintained in this document (Section 6). Each entry follows the template below:

## 5.2  Session Log Entry Template

| SESSION LOG ENTRY TEMPLATE |  |
| --- | --- |
| Date & Time | [DATE] — [START TIME] to [END TIME] — Total: [X hours] |
| Phase / Branch | Phase [N] — branch: [branch-name] |
| Session Goal | What did you set out to accomplish in this session? |
| Work Completed | Bullet list of every meaningful thing completed |
| Decisions Made | Architecture or tech choices made and WHY — this is gold for interviews |
| Errors Encountered | Every error, the full message, what caused it, and the exact fix |
| Experiments Run | Any A/B tests or metric experiments with results |
| Current Metrics | Latest RAGAS / DeepEval scores after this session's changes |
| Next Session Goal | Specific tasks for next session — be precise, not vague |
| Blockers | Anything blocking progress and the plan to resolve it |
| Notes / Insights | Any technical insights, interesting findings, or ideas for improvement |

| 06 | Metrics, Success Criteria & Portfolio Targets |
| --- | --- |

## 6.1  Production Metrics Dashboard (Target Values)

These are the numbers you will put on your resume, LinkedIn, and README. Every metric must be reproducible from the evaluation scripts in the /evaluation folder.

| Metric | Phase 1 Baseline | Phase 2 Target | Phase 3 Target | Final Target |
| --- | --- | --- | --- | --- |
| RAGAS Faithfulness | Measure only | ≥ 88% | ≥ 91% | ≥ 93% |
| RAGAS Answer Relevancy | Measure only | ≥ 84% | ≥ 88% | ≥ 90% |
| Hallucination Rate (DeepEval) | Measure only | < 8% | < 6% | < 4% |
| Context Precision (top-5) | Measure only | ≥ 0.82 | ≥ 0.87 | ≥ 0.90 |
| Hybrid vs. Vector Precision Gain | Baseline | + ≥ 20% | + ≥ 28% | + ≥ 30% |
| Query Routing Accuracy | N/A | ≥ 90% | ≥ 93% | ≥ 95% |
| Cross-Corpus Synthesis Faithfulness | N/A | N/A | ≥ 89% | ≥ 92% |
| End-to-End Latency (P50) | < 5s | < 3s | < 3s | < 2.5s |
| End-to-End Latency (P95) | < 10s | < 5s | < 5s | < 4s |
| API Uptime (deployed) | N/A | N/A | N/A | ≥ 99% |

## 6.2  Skills Mastered → Direct Job Requirement Mapping

| Dual-corpus RAG with namespace separation | Directly maps to: 'Design and implement RAG pipelines for enterprise knowledge bases' — seen in 80% of AI Engineer JDs |
| --- | --- |
| Hybrid BM25 + vector retrieval | Directly maps to: 'Improve retrieval quality using advanced search strategies' — distinguishes senior from junior candidates |
| Cohere Rerank + reranking pipelines | Directly maps to: 'Implement production RAG systems with evaluation' — reranking is a key production skill |
| RAGAS + DeepEval evaluation | Directly maps to: 'Design evaluation frameworks for LLM systems' — most critical skill gap in the market |
| LangGraph multi-agent orchestration | Directly maps to: 'Build agentic AI systems with multiple specialized agents' — the hottest skill in 2026 |
| AST-based code parsing (tree-sitter) | Directly maps to: 'Build AI systems for developer productivity' — unique skill that few candidates demonstrate |
| FastAPI async backend for AI | Directly maps to: 'Deploy LLM applications to production' — required for every production AI role |
| Docker + cloud deployment | Directly maps to: 'Containerize and deploy AI systems' — table stakes for any engineering role |
| LangSmith observability | Directly maps to: 'Instrument AI systems for monitoring and debugging' — observability is increasingly required |
| Cross-corpus reasoning (novel) | Directly maps to: 'Solve complex multi-domain reasoning problems' — your unique differentiator, not seen in most portfolios |

| 07 | Live Build Log — Updated Each Session |
| --- | --- |

| INSTRUCTION | This section is your living record of the build. Copy the Session Log Entry Template from Section 5.2 and paste a new entry here after every work session. Do not skip sessions — even a 30-minute session should be logged. |
| --- | --- |

## Session 001 — [Fill After First Work Session]

| Date & Time |  |
| --- | --- |
| Phase / Branch |  |
| Session Goal |  |
| Work Completed |  |
| Decisions Made |  |
| Errors Encountered |  |
| Current Metrics |  |
| Next Session Goal |  |

[ Additional sessions will be added here as the project progresses — each session gets its own table entry using the template above ]

| 08 | Interview Preparation — Questions & Answers |
| --- | --- |

For every interview about this project, you will face these questions. Prepare your answers before the interview — anchor every answer to specific metrics and code decisions.

Q: Why dual-corpus RAG instead of a single unified corpus?

A unified corpus mixes code and text, which confuses embedding models because code and natural language have fundamentally different semantic spaces. Code-specific models (nomic-embed-code) dramatically outperform general models on code retrieval. Separating corpora with namespaces gives us best-in-class retrieval for each domain. Our evaluation showed X% precision improvement with separated corpora vs. unified.

Q: How did you handle the 'I don't know' problem?

We implemented confidence-based fallback: compute the maximum cosine similarity across the top-retrieved chunks. If max similarity falls below a tuned threshold, we return a fallback response instead of generating an answer. We tuned the threshold using a held-out test set of unanswerable questions. This reduced hallucination rate from [X]% to [Y]%.

Q: Why LangGraph over CrewAI or AutoGen?

LangGraph gives us explicit control over the agent state machine as a directed graph. We can define exactly when agents hand off to each other, implement cycles and retries, and use checkpointers for conversation memory. AutoGen's actor model and CrewAI's role-based approach are harder to debug and less deterministic. LangSmith integration with LangGraph is also native and excellent for observability.

Q: How did you evaluate the system objectively?

We used RAGAS for retrieval quality (faithfulness, context precision, answer relevancy) and DeepEval for hallucination detection and adversarial testing. We generated synthetic evaluation datasets from both corpora using GPT-4o, then ran evaluations after every major change. This gave us a reproducible benchmark. The full evaluation suite is in the /evaluation folder and can be run with a single command.

Q: What was the hardest technical challenge?

Cross-corpus synthesis for HYBRID queries. When CodeAnalyzer and ComplianceMapper return independently retrieved contexts, the Synthesizer agent must merge them into a coherent answer without losing source attribution or introducing hallucinations. We iterated through 4 prompt designs before reaching a faithfulness score of ≥ 91% on hybrid queries. The key insight was explicitly structuring the synthesis prompt to require citing the source corpus for every claim.

| 09 | Bonus Features & Future Roadmap |
| --- | --- |

## 9.1  Bonus Twist — Dependency Impact Propagation Engine

This is the single feature that elevates FinOps Sentinel from impressive portfolio project to genuinely novel system. Implement after Phase 4 if time permits, or describe as 'roadmap' in interviews.

| FEATURE | When a developer changes a function, FinOps Sentinel automatically: (1) traces all downstream callers using the code graph, (2) checks if any affected code paths touch compliance-sensitive operations (payment processing, data encryption, audit logging), (3) retrieves the relevant compliance requirements, (4) generates a structured change impact report with compliance risk score. This is a full end-to-end agentic loop. |
| --- | --- |

## 9.2  Future Roadmap (Post-Portfolio)

| GraphRAG for Code Dependencies | Build a knowledge graph (Neo4j or NetworkX) of function call relationships. Enable multi-hop queries: 'Which functions would fail if this API changes?' This is state-of-the-art and essentially unseen in portfolios. |
| --- | --- |
| CI/CD GitHub Action Integration | GitHub Action that automatically runs FinOps Sentinel compliance check on every PR that touches compliance-sensitive code paths. Alert engineers in PR comments. |
| Multi-Language Code Support | Extend tree-sitter parsing to Java, TypeScript, Go, C++ — languages used at banks and trading firms. Currently Python/JavaScript only. |
| Regulation Version Diffing | When a regulation is updated (e.g., PCI-DSS v4.0 → v4.1), automatically identify which compliance requirements changed and which code sections are affected. |
| SOC 2 Compliance Path | For enterprise sales: implement audit logging, data residency options, and access controls required for SOC 2 Type II certification. |

FinOps Sentinel

Master Project Document  ·  v1.0  ·  March 2026

This document is a living artifact. Update it. Own it. It is your engineering story.